# Supervisor’s comments	Annexure - 1

| Week no. | Supervisor’s Comment (about general project progress and individual contribution towards the project) | Supervisor’s Signature with date |
| --- | --- | --- |
| W E E K 1 | Problem study and basic system. - Studied the three reference papers and found the gap: none of them connects a lecture's audio, slides and paper together. - Built the basic question-answering system (read PDFs and audio, search, answer with citations). This is our comparison baseline. |  |
| W E E K 2 | First test on a real lecture; matching audio to slides. - Tested on a 23-minute talk with 27 slides. The basic system fails when the answer needs both audio and slides. - Built the first link: which slide was on screen at each moment of the talk. 76% correct vs 57% for the papers' method. |  |
| W E E K 3 | Completed the linking layer. - Added links from figures to the text explaining them, and from speech like 'as you can see here' to the figure being pointed at. - Added the research paper as a third document. Total: 209 pieces of evidence, 354 links. |  |
| W E E K 4 | Using the links during search. - Search now follows the links to bring in evidence that normal search misses. - On the test questions: basic search finds 33% of the needed evidence; with links 42%; combined with re-searching 75%. 250 automated tests pass. |  |
| W E E K 5 | Balanced evidence selection and reporting. - Added a final step that picks evidence covering text, figures and audio together instead of repeats. Best result: 71% of needed evidence found. - Wrote the technical report. Next: grow the test set from 4 to about 28 questions. |  |
| W E E K 6 |  |  |
| W E E K 7 |  |  |
| W E E K 8 |  |  |
| W E E K 9 |  |  |
| W E E K 10 |  |  |
| W E E K 11 |  |  |
| W E E K 12 |  |  |
| W E E K 13 |  |  |
| W E E K 14 |  |  |
| W E E K 15 |  |  |
| W E E K 16 |  |  |
| W E E K 17 |  |  |
| W E E K 18 |  |  |
| W E E K 19 |  |  |
| W E E K 20 |  |  |
| W E E K 21 |  |  |
| W E E K 22 |  |  |
| W E E K 23 |  |  |
| W E E K 24 |  |  |
| W E E K 25 |  |  |
| W E E K 26 |  |  |
| W E E K 27 |  |  |
| W E E K 28 |  |  |
| W E E K 29 |  |  |
| W E E K 30 |  |  |
| W E E K 31 |  |  |
| W E E K 32 |  |  |
| W E E K 33 |  |  |
| W E E K 34 |  |  |
| W E E K 35 |  |  |
| W E E K 36 |  |  |
| W E E K 37 |  |  |
| W E E K 38 |  |  |
| W E E K 39 |  |  |
| W E E K 40 |  |  |
| W E E K 41 |  |  |